## Slide 1: Introduction to Scrum
COMP 135: Human-Computer Interface Design

## Slide 2: What is Scrum?
“Explaining Scrum in less than 120 seconds”
http://www.youtube.com/watch?v=WxiuE-1ujCM

## Slide 3: What is Scrum?
Scrum is an “agile” software development methodology
  Project requirements often change during development
  Scrum allows changes to be more easily accommodated (than might be the case with other development methodologies)
A scrum team is composed of the:
  Product Owner, Scrum Master, and the rest of the Team
Work is accomplished in a unit of time known as a sprint.
  This unit of time can be 1 week to 1 month
Scrum teams maintain the following documents(”artifacts”):
  Product backlog, sprint backlog, burn down chart
Team meetings:
  daily standup, sprint planning, sprint review and retrospective
SOURCE: http://en.wikipedia.org/wiki/Scrum_(software_development)

## Slide 4: Scrum in COMP 135
Product Owner (project manager)
  Responsible for maintaining the product backlog, sprint backlog, and burn down chart.
    The product backlog is the list of things that need to be done to get the project finished completely and correctly; prioritize this!
    The sprint backlog is the prioritized list of things the team is going to accomplish during the next sprint.
    The burn down chart is the list of things the team still has to do in the current sprint.
  The team will collectively “own” the project
Scrum Master – (programming lead)
  Responsible for leading scrum team meetings, making sure the scrum process is followed, and (if possible) removing the “impediments” that keep team members from getting their work done.
Team members – (evaluation lead and programmers)
  Responsible for completing the work described in the sprint backlog (along with the project manager and the programming lead)

## Slide 5: Scrum in COMP 135
Sprints will last two weeks in COMP 135.
The first sprint planning meeting will be Friday, 2/17/17.
  At this meeting, your group will create the product backlog, sprint backlog, and burn down chart (which is initially a copy of the sprint backlog)
  In subsequent sprint planning meetings the team will decide what to move from the product backlog to the sprint backlog for the next sprint.
Daily standup meetings will be held at the end of almost every class period from Wednesday, 2/22/17, until the end of the term.
  At these meetings, team members will stand up and explain:
    What they have done since the last meeting
    What they are going to do before the next meeting
    What is keeping them from making progress (“impediments”)
  The project manager will update the burn down chart appropriately

## Slide 6: Scrum in COMP 135
The sprint review and retrospective will take place at the end of every sprint.
  The meeting should be run by the Scrum Master (programming lead)
  At the meeting, the group should discuss:
    What was completed and what was not
    What went well and what could be improved
  It should be the goal of every sprint to have a runnable demo
The next sprint planning meeting will take place immediately following the sprint review and retrospective.
  Product owner will update all documents accordingly
There will not be a daily standup meeting on the days of the sprint review and retrospective/sprint planning meetings.
We will conduct two week sprints until the term ends.

## Slide 7: Some (possibly) helpful videos
How to be a Scrum Master
http://www.youtube.com/watch?v=P6v-I9VvTq4
Agile Heartbeat 4: Sprint Planning
http://www.youtube.com/watch?v=qUYKCnaP-OY
How not to run your standup meetings
http://www.youtube.com/watch?v=sLPIU60_NCM&list=TLrVV_I5K7oNQ
How to improve your Daily Scrum (i.e. standup meeting)
http://www.youtube.com/watch?v=MR88bbHf0wA
SCRUM 10 – Sprint Retrospective
http://www.youtube.com/watch?v=PXrgS4R6cy4

## Slide 8: Suggestions for Success
Remember that you are supposed to have a runnable demo at the end of each sprint. Think about what you can have runnable every two weeks.
Remember that the goal for this course is to evaluate the usability of some interactive product.
  Thus, do not spend massive amounts of time on small aspects that really are unimportant to the final project. Remember to prioritize the product backlog.
  Focus on getting three main features working well.
Remember that the product needs to be completely done by 4/26/17. You will evaluate the usability of your product on 4/26 and/or 4/28.